Missed-meeting minutes

FINCTX-M01  |  7 September 2026  |  15:00-15:30 LOCAL

ORIGINAL SYNTHETIC TRAINING CASE. Fictional people, records, figures and approvals. Local briefing material, not sent messages, real minutes or company operating records.

Frozen: 9 September 2026, 08:00 LOCAL (Singapore, UTC+08:00). Financial cut-off: 31 August 2026, 23:59:59 LOCAL. Simulated dates, not today.

Chair: Arman Pradipta, CFO. Participants: Maya Hartono, controller; Dimas Wicaksono, operations; Nadia Kusuma, treasury. This concise editorial record is derived from the corresponding original synthetic FINCTX-M01 transcript-style record.

Discussion and competing positions

Source versus model. Maya identified FIN-REL-2026-08-v1 as the approved August source. The before-review workbook still labels August forecast. Source certification does not validate model formulas or a future cash figure. (15:00-15:03)

Operations versus interpretation. Dimas challenged production being treated as sales and repeated pump wording being called duplicate events. Compare event IDs, timing and restart history. A work order is not proof of whole-plant downtime; no financial loss attribution was approved. (15:06; 15:24)

Cash disagreement. Nadia rejected lower-looking August costs as sufficient evidence of cash improvement. Collections and settlements have separate timing; formula repair may affect the apparent change. A reviewed no-payment baseline is needed. (15:09)

S03 proposal, not release. Dimas requested assessment of an additional USD 5,000,000 payment. Engineering approval, contractor progress certification and remaining commitments are needed. Lower spend is not certified physical progress; the gate remains blocked. (15:12; 15:24)

Accounting boundary. Maya did not authorize a category transfer. Operating accounts and development capital have separate rules. Maintenance accrual, power credit and design accrual are already in the approved ledger, not new bridge postings. (15:15)

Unapproved outlook. Arman called USD 39.305 million December cash an unapproved workbook claim. Nadia called USD 45 million an internal planning buffer, not a debt covenant. Test the optional payment separately; its date and any financing offset are not approved. (15:18-15:21)

Actions for the 9 September morning review

Maya. Reconcile sources and the applied update; keep formula review separate from the August actuals update.

Dimas. Gather event-level operations evidence and the missing engineering, contractor and commitment records.

Nadia. Test reviewed cash scenarios with and without the optional payment. Arman requests owners, missing evidence, source IDs and visible disagreement, not a polished unsupported conclusion. (15:27-15:30)

NO APPROVAL RECORDED: no revised forecast, reclassification, stage-gate release or payment. These are working actions, not completed deliverables. Final authorization remains open.

Source: 13_Management_Evidence_EN.docx, section 05, FINCTX-M01. Related correspondence: FINCTX-E03/E05/E06/E07/E08. This document does not independently recalculate financial sources.